| TEAM WORKING STRATEGY |  |  |  |  |  |  | Date Created: 1st October 2024 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TEAM INFORMATION |  |  |  |  |  |  |  |  |  |  |
| The following persons are in this group / team: Niall Corbishley + 3 team members (anonymised) |  |  |  | Group number: 3 Group leader: Member 1 |  |  |  |  |  |  |
| BRIEF DESCRIPTION OF PROJECT |  |  |  |  |  |  |  |  |  |  |
| A database system which allows hospitals to handle new patients by gathering medical information and assigning them to medical staff. |  |  |  |  |  |  |  |  |  |  |
| BRIEF PLAN OF ACTION |  |  |  |  |  |  |  |  |  |  |
| Week 2: Logo gathering requirements Functional Requirements Non-Functional Requirements Requirements Review |  | Week 3: Data flow diagrams Acceptance Criteria Risk management ER diagrams Flowcharts | Week 4: System requirement Requirement prioritization Pseudocode Application's front-end design. |  |  | Week 5: UML diagrams Finish write up Create presentation |  |  | Week 6 (Submission): Polishing and completing Final Review |  |
| NO | WORK DESCRIPTION |  |  |  | TEAM MEMBER RESPONSIBLE |  |  | TIME TO BE TAKEN |  | TEAM MEMBERS WHO WILL SUPPORT (If Any) |
| Week 2 |  |  |  |  |  |  |  |  |  |  |
| 1 | Gathering requirements (surveys, interviews with actual users, or forms etc.) |  |  |  | Member 1 |  |  | 2 hours |  | Niall, Member 2 |
| 2 | Logo design |  |  |  | Member 1 |  |  | 40 min |  | Member 2 |
| 3 | Write Functional Requirements Document |  |  |  | Member 2 |  |  | 1 hour |  | Member 1 |
| 4 | Write Non-Functional Requirements Document |  |  |  | Member 3 |  |  | 1 hour |  | Member 1 |
| 5 | Requirements Review |  |  |  | Member 3 |  |  | 1 hour |  | Member 1, Member 2, Niall |
| Week 3 |  |  |  |  |  |  |  |  |  |  |
| 6 | Draw ER Diagrams |  |  |  | Niall |  |  | 90 minutes |  | Member 1 |
| 7 | Draw different level DFDs (Data Flow Diagrams) |  |  |  | Member 3 |  |  | 1 hour |  | Member 2 |
| 8 | Draw Flowcharts of various users |  |  |  | Member 1 |  |  | 1 hour |  | Member 2 |
| 9 | Write User acceptance criteria (User stories) |  |  |  | Member 2 |  |  | 1 hour |  | Member 3 |
| 10 | Risk management |  |  |  | Member 3 |  |  | 1 hour |  | Niall |
| Week 4 |  |  |  |  |  |  |  |  |  |  |
| 11 | Application’s front-end design. |  |  |  | Member 3 |  |  | 2 hours |  | Niall |
| 12 | Work on System requirements |  |  |  | Member 1 |  |  | 2 hours |  | Member 2 |
| 13 | Write Pseudocode |  |  |  | Member 2 |  |  | More than 2 hours |  | Member 1 |
| 14 | Organize Requirements Prioritization |  |  |  | Member 3 |  |  | 2 hours |  | Niall |
| Week 5 |  |  |  |  |  |  |  |  |  |  |
| 15 | Draw UML Diagrams |  |  |  | Member 2 |  |  | More than 2 hours |  | Member 1 |
| 16 | Finish Write up |  |  |  | Niall |  |  | 2 hours |  | Member 1, Member 2 |
| 17 | Create Presentation |  |  |  | Member 3 |  |  | 2hours |  | Member 1, Member 3, Niall |
| Week 6 |  |  |  |  |  |  |  |  |  |  |
| 18 | Final Review |  |  |  | Niall |  |  | 1 hour |  | Member 1, Member 2, Member 3 |
| 19 | Fixes and polishing |  |  |  | Member 3 |  |  | 4 hours |  | Niall, Member 1, Member 2 |